# Mini-Project Management Board Instructions

Project management, Product Backlog, Sprint 1 Backlog, team roles

Dear students,

For the project management part of your mini-project, each team must use a real project management board to organize the work until the final delivery.

You may use Microsoft Planner, Azure DevOps Boards, Trello, Jira, GitHub Projects, Notion, ClickUp, Asana, Miro, or any equivalent free tool.

The selected tool must be free or accessible with your Vanier College email account when possible.

Required board columns: Backlog, To Do, In Progress, Blocked, Done. Required task information: clear title, short description, responsible team member, status, and, when possible, a due date or checkpoint. Teacher access: Share the board with me or add me using rehoumah@vaniercollege.qc.ca.

# Task 0: Indicate the tool you will use

Before creating your backlog, your team must clearly indicate which project management tool you will use.

| Tool selected | ……………………………………………………………. |
| --- | --- |
| Board link | ……………………………………………………………. |
| Team name | ……………………………………………………………. |
| Team members | ……………………………………………………………. |

# Recommended tools

| Tool | Recommended use |
| --- | --- |
| Azure DevOps Boards | A strong choice for a technical Microsoft or DevOps-oriented project. |
| Jira | A strong choice if you want to simulate a real Agile/Scrum environment used in many companies. |
| Microsoft Planner | A simple and practical option if you want something easy to use with a college account. |
| Trello | A very easy tool to use if your team wants a simple visual board. |
| Notion | The WOW option for this mini-project. It can be very impressive and professional if it is well organized. With Notion, you can organize everything in one place: a Kanban board, backlog, Sprint 1, team roles, documentation, GitHub links, notebook links, dataset links, screenshots, and the progress report. |

Notion website: https://www.notion.com/

You may also use an LLM notebook as part of your technical work or ppt / video presentation, especially if your project involves text generation, classification, summarization, document analysis, chatbot development, or prompt engineering. However, the LLM notebook does not replace the project management board.

# Task 1: Create the Product Backlog

The Product Backlog is the complete list of user stories, tasks, features, improvements, and requirements needed to complete the whole project until the final delivery.

Your Product Backlog must not contain only one or two tasks. It must show the full planning of the project.

Examples of Product Backlog items:

Choose the project topic.

Define the problem to solve.

Find or create the dataset.

Clean the dataset.

Analyze the data.

Train a first machine learning model.

Evaluate the model.

Create visualizations.

Build a prototype or notebook.

Prepare the final presentation.

Write the final report.

Complete the peer evaluation.

Each Product Backlog item must include:

A clear title.

A short description.

A responsible team member.

A status.

A due date or checkpoint when possible.

- Link for the product backlog ……………………………………………………………………………………………………………………..

# Task 2: Create the Sprint 1 Backlog

The Sprint 1 Backlog is the list of tasks selected from the Product Backlog that your team will complete before Delivery 1 on June 3.

Sprint 1 is your first working period. It must show what your team will complete before June 3.

Examples of Sprint 1 tasks:

Define the project topic.

Choose the dataset.

Create the project board.

Define the team roles.

Create the Product Backlog.

Create the Sprint 1 Backlog.

Prepare the first notebook.

Clean the first version of the data.

Do a first exploratory data analysis.

Train a first simple model.

Prepare a first prototype or first measurable result.

- Link for the sprint 1 backlog ……………………………………………………………………………………………………………………..

# Task 3: Define team roles

Your team must define clear roles. One student may have more than one role if the team is small.

| Role | Responsibility |
| --- | --- |
| Product Owner | Defines the project goal, manages priorities, and decides what should be delivered first. |
| Scrum Master | Organizes the work, follows the progress, helps the team stay on track, and identifies blockers. |
| Developer or Data Scientist | Works on the code, dataset, notebook, model, analysis, and technical solution. |
| QA Tester | Verifies the quality of the work, checks the results, tests the notebook or prototype, and identifies errors. |
| Documentation Manager | Prepares the report, screenshots, links, explanations, and final submission. |

Even if you are working individually, you must simulate a real Agile/Scrum team.

Your simulated team must include clear roles such as:

- Product Owner (PO): defines the product vision, manages priorities, and decides what should be delivered first.

- Scrum Master: facilitates the process, organizes Scrum activities, removes blockers, and helps the team follow Agile practices.

- Developers: implement the technical features of the project.

- QA Tester: verifies the quality of the work, tests features, and reports issues.

- UI/UX Designer: works on the user interface, user experience, wireframes, and visual structure.

- DevOps or Release Coordinator: supports deployment, version control, delivery, and technical integration.

You must create fictional team members and assign each person a realistic role. For example:

- Sarah Bennett — Product Owner

- Michael Reed — Scrum Master

- Lina Chen — Frontend Developer

- Adam Williams — Backend Developer

- Sofia Martinez — QA Tester

- Noah Patel — DevOps Coordinator

Do not use unrealistic names such as Daniel1, Daniel2, Daniel3. The goal is to simulate a professional team environment as if the project were being managed in a real organization.

# Task 4: Share the board with me

You must share your project board with me or add me directly to the project using:

rehoumah@vaniercollege.qc.ca

Make sure that I can access the board. If I cannot open the link, the submission will be considered incomplete.

Did you share the link  with me ? ………………………………………………….

# Task 5: Submit on LEA

On LEA, your team must submit:

The project management tool selected.

The link to your project board.

The complete Product Backlog.

The Sprint 1 Backlog for June 3.

The team roles and responsibilities.

Proof that the board has been created and organized properly.

# Important note

You may not submit only a simple Word document or Excel file as your project management tool. The goal is to use a real collaborative board that shows how your team plans, organizes, tracks, and updates the work.

The objective is to show that your team can plan the project, divide the work, assign responsibilities, follow progress, and prepare a first measurable delivery for June 3.